Name:  Assignment: TP02

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | **Estimated** | | **Actual** | |  |
| **Task ID** | **Type of Task\*** | **Time**  **(min)** | **Size†** | **Time**  **(min)** | **Size†** | **Brief Description** |
| 01 | Team Meeting | 90 |  |  |  | This should have been estimated for more time and utilized more efficiently. Our team meetings were definitely a weak point in our planning process, especially for this Workflow where the planning is very crucial. |
| 02 | Planning Documentation | 150 |  |  |  | I expected this being an individual documentation there would be some but not too much time put into this section. |
| 03 | Team Documentation | 200 |  |  |  | This is where I expected quite a bit of time to go into but it was surprisingly low the majority of our time was spent with the use case diagrams. |
| 04 | Use Case Diagrams | 200 |  |  |  | There was much more time spent in perfecting the diagrams than I had anticipated. I think this may have come from our inexperience in dealing with these. |
| 06 | Post Mortem | 30 |  |  |  | Post Mortem went as expected. |
| 08 | Class Diagrams | 150 |  |  |  | Class Diagram is going to be fairly simple to create but may need to be updated as the project continues |
| 09 | Class State Charts | 10 |  |  |  | I’m only going to be making one state chart, They will start out simple and as we think through the scenarios may become slightly more complex. |
| 10 | Communication Diagram | 45 |  |  |  | There will only be one communication Diagram and I do not expect much time to be contributed to this specific Diagram. |
| 12 | Sequence Diagrams | 400 |  |  |  | Here is where the majority of time will be spent. There are going to be quite a few sequence diagrams each of which will be tedious and specific to their own case. |

|  |  |
| --- | --- |
| **\* Task Types:** | |
| **Type** | **Sample Activities** |
| 01 | Team Meeting |
| 02 | Planning Documentation (PSP) |
| 03 | Team Documentation (i.e. Glossary) |
| 04 | Use Case Diagram (Updates) |
| 05 | Use Case Description (Updates) |
| 06 | Post Mortem |
| 07 | Troubleshooting |
| 08 | Class Diagrams |
| 09 | Class State Charts |
| 10 | Communication Diagram |
| 11 | Scenarios |
| 12 | Sequence Diagrams |
| 13 | SPMP Documentation |

†Size is used as appropriate to the task type – specify units along with amount. For design, it represents the number of UML diagrams (including use cases). For coding, it represents Lines of Code (LoC). For Code Review, the number of modules reviewed. For test, the number of test cases.