Name:  Assignment: TP03

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date** | **Task ID\*** | **Start**  **Time** | **Stop**  **Time** | **Delta**  **Time**  **(min)** | **Explanatory Comments** | **Task**  **Completed** |
| 10/25/2012 | 01 | 16:43 | 17:14 | 31 | First Team Meeting : Discussed Design Workflow Requirements |  |
| 10/27/2012 | 02 | 11:46 | 12:05 | 21 | Lindsey Created Assignment List and simplified Program Description for team in DropBox |  |
| 10/27/2012 | 14 | 17:06 | 19:26 | 140 | Brendan and Brian met to start working on PDL requirement. |  |
| 10/28/2012 | 02 | 10:30 | 11:15 | 45 | Entered in PSP Forms |  |
| 10/29/2012 | 01 | 16:46 | 17:00 | 14 | Second Team Meeting – Updated each team member on progress and where to go next. |  |
| 10/29/2012 | 08 | 22:10 | 23:42 | 92 | Finished up the planning and sketching of the class diagram on paper and updated it to dia |  |
| 10/30/2012 | 09 | 20:40p | 23:32 | 52 | Assisted Brendan in starting the State Diagrams |  |
| 10/30/2012 | 10 | 7:43a | 8:00a | 17 | Drew up my first sketch of the communication diagram. |  |
| 10/30/2012 | 11 | 7:32p | 8:42p | 70 | Assisted Brendan with Scenarios |  |
| 11/1/2012 | 01 | 3:49p | 4:12p | 31 | Third Team Meeting |  |
| 11/2/2012 | 12 | 9:20p | 10:10p | 50 | Continued Drawing the next few sketches of Sequence Diagrams |  |
| 11/2/2012 | 12 | 7:45a | 8:12a | 27 | Continued updating the Sequence Diagrams into Dia |  |
| 11/2/2012 | 12 | 8:24a | 8:43a | 19 | Continued updating the Sequence Diagrams into Dia |  |
| 11/5/2012 | 01 | 9:00p | 10:40p | 100 | Continued updating the Sequence Diagrams into Dia |  |
| 11/6/2012 | 12 | 8:35p | 10:25p | 110 | Finished up entering in the sequence diagrams. |  |
| 11/7/2012 | 01 | 4:43p | 5:14p | 31 | Fourth Team Meeting |  |

\*Task ID values:

|  |  |
| --- | --- |
| **\* Task Types:** | |
| **Type** | **Sample Activities** |
| 01 | Team Meeting |
| 02 | Planning Documentation (PSP) |
| 03 | Team Documentation (i.e. Glossary) |
| 04 | Use Case Diagram (Updates) |
| 05 | Use Case Description (Updates) |
| 06 | Post Mortem |
| 07 | Troubleshooting |
| 08 | Class Diagrams(Updates) |
| 09 | Class State Charts(Updates) |
| 10 | Communication Diagram |
| 11 | Scenarios |
| 12 | Sequence Diagrams |
| 13 | SPMP Documentation |
| 14 | PDL |