Name: Team Echo Assignment: TP04

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date** | **Task ID\*** | **Start**  **Time** | **Stop**  **Time** | **Delta**  **Time**  **(min)** | **Explanatory Comments** | **Task**  **Completed** |
| 11/15/12 | 01 | 16:46 | 17:03 | 17 | Team Meeting 1: Discuss Plans for Implementation during Thanksgiving Break, Assigned Tasks. |  |
| 11/17/12 | 03 | 10:17 | 13:10 | 173 | Brian: Started working on Implementing Code Using PDLs |  |
| 11/17/12 | 04 | 13:10 | 13:35 | 25 | Brian: Individual Code Review |  |
| 11/17/12 | 02 | 20:00 | 20:30 | 30 | Lindsey: Started sketching out GUI Ideas |  |
| 11/18/12 | 03 | 13:20 | 15:10 | 110 | Brian: Continued Code Implementation |  |
| 11/18/12 | 03 | 16:00 | 18:00 | 120 | Brian: Continued Code Implementation |  |
| 11/18/12 | 05 | 18:00 | 18:02 | 2 | Brian: Compiled Code |  |
| 11/18/20 | 04 | 18:02 | 18:30 | 28 | Brian: Individual Code Review |  |
| 11/18/20 | 03 | 18:34 | 19:15 | 41 | Brian: Continued Code Implementation |  |
| 11/19/12 | 01 | 15:40 | 15:54 | 14 | Team Meeting 2: This was a Brief Team Meeting (At Internship) so few notes taken. Discussed Progress/Plans |  |
| 11/20/12 | 02/  03 | 18:15 | 19:30 | 45 | Lindsey: Started GUI Implementation Design in Java |  |
| 11/24/12 | 03 | 16:20 | 18:00 | 100 | Brendan: Started Code Implementation |  |
| 11/24/2012 | 03 | 20:00 | 22:20 | 140 | Brendan: Continued Code Implementation |  |
| 11/24/2012 | 05 | 22:20 | 22:25 | 5 | Brendan: Compiled |  |
| 11/24/2012 | 04 | 22:25 | 22:50 | 25 | Brendan: Individual Code Review |  |
| 11/24/2012 | 03 | 23:15 | 23:45 | 90 | Brendan: Continued Code Implementation |  |

\*Task ID values refer back to those used in the Product Planning Sheet for the corresponding assignment.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date** | **Task ID\*** | **Start**  **Time** | **Stop**  **Time** | **Delta**  **Time**  **(min)** | **Explanatory Comments** | **Task**  **Completed** |
| 11/24/12 | 03 | 23:55 | 00:12 | 17 | Brendan: Continued Code Implementation |  |
| 11/25/2012 | 02/  03 | 10:20 | 11:40 | 80 | Lindsey: Continued GUI Design |  |
| 11/25/2012 | 02/  03 | 14:00 | 15:45 | 105 | Lindsey: Continued GUI Design |  |
| 11/25/12 | 02/  03 | 17:05 | 18:10 | 65 | Lindsey: Continued GUI Design |  |
| 11/25/12 | 03 | 16:45 | 20:00 | 75 | Brian: Continued Implementation of Code |  |
| 11/25/2012 | 04 | 20:00 | 20:30 | 30 | Brian: Individual Code Review |  |
| 11/25/2012 | 05 | 20:30 | 20:32 | 2 | Brian: Compiled |  |
| 11/25/2012 | 04 | 20:32 | 20:50 | 18 | Brian: Individual Code Review |  |
| 11/26/2012 | 01/  04 | 18:02 | 18:18 | 16 | Team Meeting 3: Met in EB. Did Team Code Review. Made plans for Testing |  |
| 11/26/2012 | 04 | 18:18 | 18:50 | 32 | Team Code Review |  |
| 11/26/2012 | 07 | 19:15 | 21:45 | 150 | Brian: Started Setting Up J-Unit Testing |  |
| 11/26/2012 | 03 | 19:15 | 20:20 | 65 | Brendan: Continued Implementation of Code |  |
| 11/26/2012 | 03 | 20:35 | 21:45 | 70 | Brendan: Continued Implementation of Code |  |
| 11/26/2012 | 04 | 21:45 | 22:00 | 15 | Brian/Brendan: Code Review as Team |  |
| 11/27/2012 | 03 | 11:30 | 12:20 | 50 | Brendan: Continued Implementation of Code |  |
| 11/27/2012 | 03 | 18:15 | 19:20 | 65 | Brendan: Continued Implementation of Code |  |

\*Task ID values refer back to those used in the Product Planning Sheet for the corresponding assignment.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date** | **Task ID\*** | **Start**  **Time** | **Stop**  **Time** | **Delta**  **Time**  **(min)** | **Explanatory Comments** | **Task**  **Completed** |
| 11/27/12 | 04 | 19:20 | 19:40 | 20 | Brendan: Individual Code Review |  |
| 11/27/12 | 05 | 19:40 | 19:44 | 4 | Brendan: Compile |  |
| 11/28/12 | 07 | 18:00 | 19:10 | 70 | Brian: Worked on J-Unit Individual Tests |  |
| 11/28/12 | 06 | 20:30 | 21:30 | 60 | Lindsey: Worked on Power-Point for Presentation, started Prep for Test-Case Doc |  |
| 11/29/12 | 01 | 16:49 | 17:12 | 23 | Team Meeting 4: Overviewed Testing |  |
| 11/29/12 | 03 | 17:15 | 19:20 | 125 | Brendan: Continued Code Implementation |  |
| 11/29/12 | 07 | 17:15 | 21:55 | 280 | Brian: Worked on Testing |  |
| 11/29/12 | 07 | 19:30 | 21:55 | 145 | Brendan: Assisted Brian in J-Unit Testing |  |
| 11/30/12 | 06 | 19:00 | 20:30 | 90 | Brendan: Updated Diagrams |  |
| 12/01/12 | 07 | 09:08 | 11:50 | 162 | Brian: Continued J-Unit Testing |  |
| 12/01/12 | 06 | 19:05 | 19:50 | 45 | Lindsey: Continued Work on Test Document (Updates) |  |
| 12/01/12 | 03 | 20:15 | 21:20 | 65 | Lindsey: Worked on GUI |  |
| 12/03/12 | 03 | 16:45 | 20:50 | 250 | Brendan: Continued Implementation of Code |  |
| 12/03/12 | 07 | 18:00 | 20:55 | 175 | Brian: Continued J-Unit Testing |  |
| 12/03/12 | 06 | 18:00 | 20:40 | 160 | Lindsey: Worked on finishing Power-Point Presentation and Updating Test Document |  |
| 12/03/12 | 05 | 20:50 | 20:55 | 5 | Brendan: Compiled |  |
| 12/03/12 | 01/  04 | 21:00 | 21:15 | 15 | Team: Code Review |  |

\*Task ID values refer back to those used in the Product Planning Sheet for the corresponding assignment.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date** | **Task ID\*** | **Start**  **Time** | **Stop**  **Time** | **Delta**  **Time**  **(min)** | **Explanatory Comments** | **Task**  **Completed** |
| 12/3/2012 | 01 | 21:30 | 22:10 | 40 | Team Meeting 5: Practiced Presentation |  |
| 12/4/2012 | 07 | 10:15 | 10:35 | 20 | Brian: Continued J-Unit Testing |  |
| 12/04/12 | 08 | 10:35 | 13:15 | 160 | Brian: Worked on Testing System as a Whole |  |
| 12/04/12 | 08 | 11:20 | 12:40 | 80 | Brendan: Worked on Testing the System as a Whole |  |
| 12/04/12 | 08 | 12:50 | 13:15 | 25 | Brendan: Continued Testing System |  |
| 12/04/12 | 01 | 13:30 | 14:00 | 30 | Team Meeting 6: Practiced Presentation |  |
| 12/04/12 | 01/  09 | 16:50 | 17:08 | 18 | Team Meeting 7: Code Review and Testing, Created Official Post-Portem Doc, |  |
| 12/04/12 | 08 | 17:10 | 18:20 | 70 | Brendan: Worked on System Testing |  |
| 12/04/12 | 08 | 17:10 | 18:40 | 90 | Brian: Worked on System Testing |  |
| 12/04/12 | 08 | 19:25 | 20:00 | 35 | Lindsey: Worked on System Testing |  |
| 12/05/12 | 08 | 17:15 | 18:10 | 55 | Brendan: Worked on System Testing |  |
| 12/05/12 | 08 | 18:00 | 19:00 | 50 | Brian: Worked on System Testing |  |
| 12/05/12 | 06 | 20:15 | 21:15 | 60 | Lindsey: Finalized Test Document |  |
| 12/06/12 | 08 | 09:40 | 12:20 | 160 | Brian: Worked on System Testing |  |
| 12/06/12 | 08 | 11:20 | 13:15 | 115 | Brendan: Worked on System Testing |  |
| 12/06/12 | 06/  09 | 19:10 | 22:00 | 170 | Lindsey: Finalized Documentation for Turn-In |  |

\*Task ID values refer back to those used in the Product Planning Sheet for the corresponding assignment.