**Sprint 2 Meeting Minutes**

**for the**

**SIUE Department of Computer Science**

**CS425 / CS499 Senior Project**

**Software Design and Implementation Courses**

**by**

**Zach Benchley, Matt Lievens, Logan Maughan, Brian Olsen**

**of**

****

**Learning Outcomes-Based Assessment Database Team**

08

**Fall**

# FIRST MEETING:

|  |  |  |  |
| --- | --- | --- | --- |
| **When** | **Start Time** | **Finish Time** | **Total Time** |
| October 31, 2013 | 1650 | 1740 | 50 min |

|  |
| --- |
| **Who Attended** |
| Zach Benchley (Scrum Master) |
| Matt Lievens (Database Lead) |
| Logan Maughan (Owner Proxy) |
| Brian Olsen (Quality Controller) |
|  |
|  |

|  |
| --- |
| **Agenda** |
| Initial Meeting for Sprint 2   * Discuss items for each individual to accomplish through out the sprint. * Sprint Backlog for this sprint. |
| **Meeting Notes** |
| Accomplishments:   * Discussed items for each individual to accomplish through out the sprint. * Added items to Sprint Backlog for this sprint.   Goals:   1. Update ER Diagrams(Logan) 2. Create Abstract Query Class (Logan) 3. Manage Classes MVC(Zach) 4. Manage Assigments MVC(Zach) 5. Create Update Query Test Class (Brian) 6. Create Insert Query Test Class (Brian) |

# SECOND MEETING

|  |  |  |  |
| --- | --- | --- | --- |
| **When** | **Start Time** | **Finish Time** | **Total Time** |
| November 5th, 2013 | 1650 | 1720 | 30 min |

|  |
| --- |
| **Who Attended** |
| Zach Benchley (Scrum Master) |
| Matt Lievens (Database Lead) |
| Logan Maughan (Owner Proxy) |
| Brian Olsen (Quality Controller) |
|  |
|  |

|  |
| --- |
| **Agenda** |
| * Redesign of Database (Matt) * JDBC – SQLLite connection piece * Team Updates |
| **Meeting Notes** |
| Accomplishments:   * Update ER Diagrams(Logan) * Create Abstract Query Class (Logan) * Manage Classes MVC(Zach) * Manage Assigments MVC(Zach) * Create Update Query Test Class (Brian) * Create Insert Query Test Class (Brian)   Goals:   1. Redesign Database: Add Auto Increment (Matt) 2. Redesign Database: Removed Auto Increment (Matt) 3. Redesign Database: Removed the association table between the task table, and the class table (Matt) 4. Change Table relation diagram (Matt) 5. Add Skills MVC (Zach) 6. Enter Scores MVC (Zach) |

# THIRD MEETING

|  |  |  |  |
| --- | --- | --- | --- |
| **When** | **Start Time** | **Finish Time** | **Total Time** |
| November 7th, 2013 | 1530 | 1625 | 55 min |

|  |
| --- |
| **Who Attended** |
| Zach Benchley (Scrum Master) |
| Matt Lievens (Database Lead) |
| Logan Maughan (Owner Proxy) |
| Brian Olsen (Quality Controller) |
|  |
|  |

|  |
| --- |
| **Agenda** |
| * Updating Tasks to reflect time needed for learning systems * Team Updates * TDD Testing talk |
| **Meeting Notes** |
| Accomplishments:   1. Redesign Database: Add Auto Increment (Matt) 2. Redesign Database: Removed Auto Increment (Matt) 3. Redesign Database: Removed the association table between the task table, and the class table (Matt) 4. Change Table relation diagram (Matt) 5. Add Skills MVC (Zach)   Enter Scores MVC (Zach)Goals:   1. Learning JavaFX (Zach) 2. Manage Outcomes MVC (Zach) 3. Update Class Diagrams(Logan) 4. Create Select Query Test Class (Brian) 5. Learning JavaFX (Brian) 6. Learning JDBC and SQLite (Matt) 7. Learning JDBC and SQLite (Logan) 8. Learning JDBC and SQLite (Brian) |

# FOURTH MEETING

|  |  |  |  |
| --- | --- | --- | --- |
| **When** | **Start Time** | **Finish Time** | **Total Time** |
| November 12th, 2013 | 1650 | 1730 | 40 min |

|  |
| --- |
| **Who Attended** |
| Zach Benchley (Scrum Master) |
| Matt Lievens (Database Lead) |
| Logan Maughan (Owner Proxy) |
| Brian Olsen (Quality Controller) |
|  |
|  |

|  |
| --- |
| **Agenda** |
| * Team Updates * Team Learning * Class diagrams * TDD testing |
| **Meeting Notes** |
| Accomplishments:   * Learning JavaFX (Zach) * Manage Outcomes MVC (Zach) * Update Class Diagrams(Logan) * Learning JavaFX (Brian) * Learning JDBC and SQLite (Matt) * Learning JDBC and SQLite (Logan) * Learning JDBC and SQLite (Brian)   Goals:   1. Create Database Façade Class (Logan) 2. Prototype Finishing Touches (Zach) 3. Create Update Query Class (Matt) 4. Create Insert Query Class (Matt) 5. Create Select Query Test Class (Brian) 6. Create Delete Query Test Class (Brian) 7. Create Select Query Class (Matt) 8. Create Delete Query Class (Logan) |

# FIFTH MEETING

|  |  |  |  |
| --- | --- | --- | --- |
| **When** | **Start Time** | **Finish Time** | **Total Time** |
| November 14th, 2013 | 1530 | 1710 | 40 min |

|  |
| --- |
| **Who Attended** |
| Zach Benchley (Scrum Master) |
| Matt Lievens (Database Lead) |
| Logan Maughan (Owner Proxy) |
| Brian Olsen (Quality Controller) |
|  |
|  |

|  |
| --- |
| **Agenda** |
| * Team Updates * Final Presentation * TDD testing |
| **Meeting Notes** |
| Accomplishments:   * Create Database Façade Class (Logan) * Prototype Finishing Touches (Zach) * Create Update Query Class (Matt) * Create Insert Query Class (Matt) * Create Select Query Test Class (Brian) * Create Delete Query Test Class (Brian) * Create Select Query Class (Matt) * Create Delete Query Class (Logan)   Goals:   1. Put Finishing touches on the rest of the project 2. Prepare for final presentation |

# Total Meeting minutes

|  |
| --- |
| **Total Time** |
| 185 min (3.08 hours ) |