# SPRINT 2 PLAN

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Tasks** | **Person Hours** | **Person(s)** |
| Learning Curves | Learning JavaFX | 12 | Zach & Brian |
| Learning JDBC & SQLite | 16 | Matt, Logan, & Brian |
| Designing GUIs (Class & Prototype) | Manage Classes MVC | 6 | Zach |
| Manage Assignments MVC | 6 | Zach |
| Add Skills MVC | 3 | Zach |
| Enter Scores MVC | 3 | Zach |
| Manage Outcomes MVC | 2 | Zach |
| Prototype Finishing Touches | 1 | Zach |
| Implementing Database Queries (SQL) | Update ER Diagrams | 2.5 | Logan |
| Update Class Diagrams | 2.5 | Logan |
| Create Select Query Test Class | 4 | Brian |
| Create Update Query Test Class | 4 | Brian |
| Create Insert Query Test Class | 4 | Brain |
| Create Delete Query Test Class | 4 | Brian |
| Create Select Query Class | 4 | Matt |
| Create Update Query Class | 4 | Matt |
| Create Insert Query Class | 4 | Matt & Logan |
| Create Delete Query Class | 4 | Logan |
| Create Abstract Façade Class | 5 | Logan |
| Create Abstract Query Class | 5 | Logan |