**Sprint 3 Plans**

|  |  |  |  |
| --- | --- | --- | --- |
| Milestones | Tasks | Person-Hours | Person(s) |
| Testing GUIs | Testing For Delete Queries | 1 | Matt |
| Testing For Insert Queries | 1 | Matt |
| Testing For Update Queries | 1 | Matt |
| Login Unit Testing | 3 | Brian |
| Welcome Unit Testing | 1 | Brian |
| Adding Classes Unit Testing | 3 | Brian |
| Adding Assignment Unit Testing | 3 | Brian |
| Deleting Assignment Unit Testing | 3 |  |
| Adding Skills Unit Testing | 3 | Brian |
| Removing Skills Unit Testing | 3 | Brian |
| Implementing GUIs | Login Screen | 5 | Brian |
| Welcome Screen | 5 | Logan |
| Manage Class | 6 | Zach |
| Select Class | 6 | Zach |
| Create Class | 6 | Zach |
| Edit Assignment | 6 | Zach |
| Edit Skills | 6 | Zach |
| Enter Scores | 6 | Logan |
| Database | Refactor Façade | 1 | Matt |
|  | Edit Façade to reflect new changes | 2 | Matt |
| Learning | Learn Java Fx | 2 | Logan |

|  |
| --- |
|  |
|  |
|  |
|  |
|  |
|  |
|  |
|  |