**Sprint 4 Plans**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Tasks** | **Person Hours** | **Person(s)** |
| Testing | Selecting Class Unit Testing | 3 | Brian |
| LearnOBA Main Testing | 3 | Brian |
| Adding Skills to a Task Unit Testing | 3 | Brian |
| Adding Tasks to Assignment Unit Testing | 3 | Brian |
| Removing Assignments from Classes Unit Testing | 3 | Brian |
| Integration Testing | 3 | Brian |
| Implementing GUIs | Selecting Classes Implementation | 6 | Zach |
| Adding Students to Class Implementation | 5 | Zach |
| Deleting Students from Class Implementation | 6 | Zach |
| Adding Assignments to Class Implementation | 5 | Zach |
| Removing Assignments from Classes Implementation | 5 | Zach |
| Adding Classes Implementation | 6 | Zach |
| Reading in a file of Skills | 6 | Logan |
| Insert Skill | 5 | Logan |
| Update Skill | 6 | Logan |
| Delete Skill | 5 | Logan |
| Database Queries | Insert Skill | 1 | Matt |
| Adding Assignments to Class Implementation | 1 | Matt |
| Adding Students to Class Implementation | 1 | Matt |
| Delete Skill | 1 | Matt |
| Removing Assignments from Classes Implementation | 1 | Matt |