**Sprint 5 Plans**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Task** | **Person Hours** | **Person(s)** |
| Testing | Adding Assignments to Class Unit Testing | **3** | **Brian** |
| Deleting Students from Class Unit Testing | **3** | **Brian** |
| Integration Testing | **5** | **Brian** |
| Method for Creating Reports | **4** | **Brian** |
| **Implementing GUI** | Adding Tasks to Assignment Implementation | **2** | **Zach** |
|  | Removing Tasks from Assignment Implementation | **2** | **Zach** |
|  | Adding Skills to a Task Implementation | **2** | **Zach** |
|  | Removing Skills from a Task Implementation | **2** | **Zach** |
|  | Refining Insert Skill | **3** | **Logan** |
|  | Refining Delete Skill | **3** | **Logan** |
|  | Enter Outcomes | **3** | **Logan** |
|  | Edit Outcomes | **3** | **Logan** |
| **Database Queries** | Adding Tasks to Assignment Implementation | **1** | **Matt** |
|  | Removing Tasks from Assignment Implementation | **1** | **Matt** |
|  | Adding Skills to a Task Implementation | **1** | **Matt** |
|  | Removing Skills from a Task Implementation | **1** | **Matt** |