**Sprint 6 Post-Mortem**

**for the**

**SIUE Department of Computer Science**

**CS425 / CS499 Senior Project**

**Software Design and Implementation Courses**

**by**

**Zach Benchley, Matt Lievens, Logan Maughan, Brian Olsen**

**of**

****

**Learning Outcomes-Based Assessment Database Team**

# Project Burndown chart:

Shows how many hours the team has left for the remainder of the project. We completed 121 person-hours dropping the total person-hours from 127 to 6 person hours.

# Project Effort Chart:

Shows how many person-hours each team member put in over the course of the project.

# Project Velocity Chart:

Shows the weekly breakdown of the average person- hours each team member put in during the weeks worked so far.

08

**Fall**

# Analysis:

During sprint 6 the team had to complete the work that we had originally planned for Sprint 6, as well as much of the work that we had planned for sprint 5, because lack of work done in sprint 5.

After completing the work for this sprint team LearnOBA feels confident about the acceptance/usability testing that is coming up in April, and feels that we will have plenty of time to respond to any issues that arise during testing.