**Sprint 6 Plans**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Task** | **Person-Hours** | **Person(s)** |
| **Implementing GUI** | Selecting Classes Implementation (Zach) | **6** | **Zach** |
| Adding Assignments to Class Implementation | **6** | **Zach** |
| Removing Assignments from Classes Implementation | **6** | **Zach** |
| Adding Tasks to Assignment Implementation | **6** | **Zach** |
| Removing Tasks from Assignment Implementation | **6** | **Zach** |
| Adding Skills to a Task Implementation | **6** | **Logan** |
| Removing Skills from a Task Implementation | **6** | **Logan** |
| Adding Skills to Database on Drag and Drop Operations [Insert Skill] | **6** | **Logan** |
| Fix/Redo Uploading a File of Skills [Reading In A File Of Skills ] | **6** | **Logan** |
| Create Outcome Model and Connect Outcomes to Database | **6** | **Logan** |
| Method for Creating Reports | **5** | **Brian** |
| Getting application to run on Mac | **10** | **Brian** |
| Getting application to run on Windows | **10** | **Brian** |
| Getting application to run on Linux | **10** | **Brian** |
| Selecting Classes Implementation | **6** | **Brian** |
| Adding Classes Implementation | **6** | **Brian** |
| **Database Queries** |  |  |  |
| Method for Creating Reports (Queries) | **5** | **Matt** |
| Research how to Salt and Hash Password | **5** | **Matt** |
| Implement Salting and Hashing Password | **10** | **Matt** |
| Removing Skills from a Task Implementation | **6** | **Matt** |