**Sprint 7 Post-Mortem**

**for the**

**SIUE Department of Computer Science**

**CS425 / CS499 Senior Project**

**Software Design and Implementation Courses**

**by**

**Zach Benchley, Matt Lievens, Logan Maughan, Brian Olsen**

**of**

****

**Learning Outcomes-Based Assessment Database Team**

# Project Burndown chart:

Shows how many hours the team has left for the remainder of the project. We completed 121 person-hours dropping the total person-hours from 6 to 0 person hours.

# Project Effort Chart:

Shows how many person-hours each team member put in over the course of the project.

# Project Velocity Chart:

Shows the weekly breakdown of the average person- hours each team member put in during the weeks worked so far.

08

**Fall**

# Analysis:

During sprint 7 the team planned on working a total of 34 person hours. This was more than we had left on our burndown chart. We added extra hours to this sprint to make sure that the program was thoroughly tested, and that the MAC build worked. However, the MAC build took much longer than we expected as did all of the testing so we actually ended up working 66 hours instead.

Despite the fact that the team nearly worked 64 hours over our burndown, LearnOBA is ready to be delivered to our client. The only remaining work to be done is completing the user manual, which will not take long.