**Sprint 7 Plans**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestones** | **Task** | **Person-Hours** | **Person(s)** |
| **Testing** | System Testing | **6** | Brian |
| Fixes for Integration Testing | **6** | Zach |
| Integration Testing and Fixes | **4** | Logan and Zach |
| Fixes for Integration Testing | **4** | Logan and Matt |
| **Delivery** | Demonstration and Delivery | **8** | Matt |
| **Multi-Platform** | Getting Program to Run on Mac | **6** | Brian |